Construction Notice – Update #1 – Paving Improvement District 125 – 2nd Ave NE/4th St NE and 3rd St NE/3rd Ave NE Street Reconstruction

Phase 1: 2nd Ave NE is closed to traffic from 2nd St NE to 5th St NE. The closure will remain in effect until the corridor is reconstructed, which is anticipated to be early October. No detour route for motorized vehicles will be provided, temporary pedestrian access routes will be provided along the project route for the duration of the project.

Beginning Monday, July 24, 2023, the intersection of 2nd Ave NE and 2nd St NE will be closed for utility work. This closure is anticipated to last approximately one week.

Updated maps for all road closures will be posted on the City of Valley City’s webpage <https://www.valleycity.us/engineers> when they are taking affect. If you have any questions regarding the project, please contact KLJ at (701)-845-4980.

A map of a city

Description automatically generated